# Project Deadlines

| Deliverables | Deadline |
| --- | --- |
| Requirements List | 11-Sep-2025 |
| Requirements specifications | 25-Sep-2025 |
| High level design and architecture | 09-Oct-2025 |
| Prototype Requirements | 16-Oct-2025 |
| High level design and architecture (Updated) | 23-Oct-2025 |
| Prototype Development-(Phase-I) | 23-Oct-2025 |
| - Prototype Development-(Phase-II) - Project Planning in Github | 06-Nov-2025 |
| Sprint-1 Requirements (A snapshot of your project plan on GitHub will be taken.) | 10-Nov-2025 |
| Sprint-1 Threat Modeling | 20-Nov-2025 |
| Sprint-1 Phase-I (Code, Updated project schedule in Github, Deployment on an online server) | 20-Nov-2025 |
| Sprint-1 Final Submission - Code with following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Code review checklist - Updated threat modelling document - 3-4 minutes video that explains the functionality developed so far - Updated system architecture, - Updated project plan in GitHub - Readme file - Deployment on an online server You must be able to demonstrate the integration of the security analysis tools (SonarQube, GitHub etc.) discussed in the lecture (Secure coding—integrating tools). Here is the link to the lecture video: Secure Coding-Integration of Tools.mkv | 04-Dec-2025 |
| Sprint-2 Requirements (A snapshot of your project plan on GitHub will be taken.) | 30-Dec-205 |
| Sprint-2 Phase-I - Implementation of functionality planned for Phase-I - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Incorporation of Docker-Compose in local development environment. Here is the link to the lecture video: Docker and Docker Compose.mkv - Updated project schedule in Github, - Deployment on an online server | 11-Jan-2026 |
| Sprint-2 Final Submission - Implementation of functionality planned for Sprint-2 - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Incorporation of Docker-Compose in local development environment. - Code review checklist - 3-4 minutes video that explains the functionality developed so far - Updated system architecture, - Updated project plan in GitHub - Readme file - Deployment on an online server. You must be able to demonstrate: - the use of the security analysis tools (SonarQube, GitHub etc.) - the use of Docker Containers using Docker compose on your local machines. | 25-Jan-2026 |
| Sprint-3 Phase-I - Implementation of functionality planned for Phase-I - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Implementation of continuous integration (CI) workflow. Here is the link of the video that provides details of CI workflow implementation. Continuous Integration.mkv - Updated project schedule in Github. - Deployment on an online server | 8-Feb-2026 |
| Sprint-3 Final Submission - Implementation of complete functionality planned for Sprint-3 - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Incorporation of Docker-Compose in local development environment. - Code review checklist - 3-4 minutes video that explains the functionality developed so far - Updated system architecture, - Updated project plan in GitHub - Readme file - Deployment on an online server. - Implementation of continuous deployment workflow. Here is the link of the video that provides details of CD workflow implementation. Continuous Deployment.mkv You must be able to demonstrate: - the use of the security analysis tools (SonarQube, GitHub etc.) - the use of Docker Containers using Docker compose on your local machines. - Complete CI/CD workflows. | 22-Feb-2026 |
| Sprint-4 Phase-I - Implementation of functionality planned for Phase-I - Updated project schedule on Github. - Deployment on Kubernetes - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Demonstration of CI/CD Pipeline. - Test cases for system testing (according to the provided template: Test Cases Template.xlsx ) - System Testing. Here is the link to the video that provides details of system testing and test cases template. - System Testing.mkv | 8-March-2026 |
| Sprint-4 Final Submission - Implementation of complete functionality planned for Sprint-4 - Updated threat modelling document (STRIDE Framework) - Code with the following incorporated: - Threats that were identified using STRIDE framework. - Issues reported by SonarQube. - Code review checklist - 3-4 minutes video that explains the functionality developed so far - Updated system architecture, - Updated project plan in GitHub - Readme file - Test cases for AI system components (according to the provided template: AI Test Cases Template.xlsx ). - Testing of AI System components. Here is the link of the video that provides details of AI system testing guidelines and test cases template: Testing AI Systems.mkv - Following must be ready for demonstration: - Docker-Compose/Docker in local development environment. - CI/CD Pipeline - SonarQube - Deployment on Kubernetes | 29-Mar-2026 |